INTERNSHIP PROJECT PLAN

Issue Tracker Web App with MCP Server Integration

| Intern | Mohamed |
| --- | --- |
| Mentors | Achraf & Soheib |
| Duration | 1 month (4 weeks) |
| Track | Backend / Full-Stack Development — Developer Tooling |

# 1. Project Overview

The goal of this mini-project is to design and build a fully functional Issue Tracker web application — similar in spirit to Jira or GitHub Issues — and then extend it with a Model Context Protocol (MCP) server. The MCP server will expose the tracker's functionality (creating, listing, updating, and commenting on issues) as tools that AI assistants such as Claude and Cursor can call directly, allowing a developer to manage issues from within their AI coding tools instead of switching to a browser.

The project is split into two connected parts:

- Part A — Core Web App: a REST API and simple front-end for managing projects, issues, statuses, and comments.

- Part B — MCP Server: a thin integration layer that wraps the REST API and exposes it as MCP tools, so Claude Desktop / Claude Code / Cursor can query and manipulate issues via natural language.

# 2. Learning Objectives

- Design and implement a clean REST API using Spring Boot and PostgreSQL.

- Apply solid data modeling for a real-world domain (projects, issues, statuses, users, comments).

- Understand and implement authentication/authorization basics (JWT or session-based).

- Learn the fundamentals of the Model Context Protocol (MCP): tools, resources, and server/client communication.

- Build and test an MCP server, then connect it to a real AI client (Claude Desktop or Cursor).

- Practice professional workflow: Git branching, code review, documentation, and demoing work.

# 3. Technical Scope

## 3.1 Part A — Issue Tracker Web App

- Entities: Project, Issue, Status (Open/In Progress/Done), Priority, User, Comment.

- CRUD endpoints for projects and issues; ability to assign issues, change status, and add comments.

- Filtering and search (by project, status, assignee, priority).

- Basic front-end (React, or server-rendered Thymeleaf if simpler) to visualize and interact with issues.

- Persistence with PostgreSQL; validation and error handling on the API.

## 3.2 Part B — MCP Server Integration

- Build an MCP server (Node.js/TypeScript or Python SDK) that wraps the Issue Tracker REST API.

- Expose MCP tools such as: list_issues, create_issue, update_issue_status, add_comment, get_issue_details.

- Handle authentication between the MCP server and the backend API (e.g. API key or service token).

- Configure the MCP server locally in Claude Desktop / Claude Code and in Cursor, and verify tools are callable.

- Write clear tool descriptions and input schemas so the AI client calls tools correctly.

# 4. Suggested Tech Stack

- Backend: Java 17+, Spring Boot, Spring Data JPA, PostgreSQL

- Front-end: React (or Thymeleaf for a lighter scope)

- MCP Server: TypeScript with the official MCP SDK, or Python with the MCP SDK

- Tooling: Git/GitHub, Postman or HTTP files for API testing, Docker (optional, for PostgreSQL + app)

- AI Clients to validate against: Claude Desktop / Claude Code, Cursor

# 5. Weekly Roadmap

| Week | Theme | Key Tasks | Deliverable |
| --- | --- | --- | --- |
| Week 1 | Foundations & Data Model | • Set up Spring Boot project & PostgreSQL • Design ERD: Project, Issue, Status, User, Comment • Implement entities, repositories, migrations • Set up Git repo and branching convention | Working project skeleton with DB schema and basic entity CRUD |
| Week 2 | Core Issue Tracker API | • Build REST endpoints for projects & issues • Add filtering, status transitions, comments • Add validation, error handling, basic auth • Write API tests (unit/integration) | Functional REST API covering full issue lifecycle |
| Week 3 | Front-End & MCP Fundamentals | • Build a simple UI to list/create/update issues • Learn MCP concepts: tools, resources, transport • Scaffold the MCP server project • Define first MCP tools against the API | Usable front-end + MCP server skeleton with 1-2 working tools |
| Week 4 | MCP Integration & Polish | • Implement remaining MCP tools • Connect & test MCP server in Claude Desktop/Code and Cursor • Write README & setup docs • Prepare final demo | Full MCP server usable from an AI client + final demo |

# 6. Deliverables

- Source code for the Issue Tracker web app (backend + front-end), pushed to a Git repository.

- Source code for the MCP server, with clear setup instructions.

- A README covering: architecture overview, how to run the app, how to configure the MCP server in Claude/Cursor.

- A short final demo showing an issue being created/updated from within an AI tool via MCP.

# 7. Evaluation Criteria

- Code quality and structure (naming, layering, error handling).

- Correctness and completeness of the issue tracker's core features.

- Successful, reliable MCP tool calls from at least one AI client.

- Documentation clarity (README, setup steps, API overview).

- Autonomy and progress shown week over week, and quality of questions asked during check-ins.

# 8. Mentorship & Check-ins

Mentors: Achraf and Soheib will provide guidance throughout the internship.

- Weekly check-in at the end of each week to review progress against the roadmap above.

- Ad-hoc support for blockers (data modeling decisions, Spring Boot questions, MCP SDK issues).

- Code review before merging major features into the main branch.

- Final review and demo session in the last days of Week 4.

# 9. Reference Resources

- Spring Boot documentation — spring.io/projects/spring-boot

- Model Context Protocol documentation — modelcontextprotocol.io

- MCP SDKs (TypeScript / Python) — available via the MCP GitHub organization

- Claude Desktop / Claude Code MCP setup docs — docs.claude.com

- Cursor MCP setup docs — Cursor's official documentation